HUD Closeout Narrative

- Highlights related to your deliverables

The Bridge Boulevard Corridor Redevelopment Plan was adopted at a public hearing by the Bernalillo County Board of Commissioners by resolution and new mixed use zoning for the corridor adopted by ordinance in August 2013.  Components of the plan include:

- Zoning Study – comparison of city/county zoning, permit trends, existing land use and business inventory, recommended mixed use zoning with design overlay standards at three Village Centers as well as along the corridor.  Sustainable design features were described for inclusion into the proposed zoning ordinance.

- Redevelopment Study/ Market Analysis –demographic and market trends were analyzed and the study found the South Valley and corridor to be underserved by retail and services.

- Charrette Report - Redevelopment concepts prepared during the charrette were incorporated into the study.  Proposed housing and retail uses included based on market demand.  Finally, the proforma costs were examined for redevelopment projects at Five Points.

- Transportation Study – analyzed existing and future traffic conditions, transit ridership, and pedestrian/ bicyclist safety.  Various sustainable roadway design features were recommended for inclusion in the roadway project.  Additionally, signalized and round-about intersection designs as well as potential transit routes were modeled.

- Conceptual Design – Main Street alternative roadway drawings were prepared for several segments of the corridor.

- Environment Assessment – existing natural, social, and economic conditions were assessed along the corridor.  A final EA will be prepared as part of the upcoming roadway design/construction project.

- What lessons were learned during the period of performance that will improve the implementation of the plan developed during your grant process?  What assumptions about planning for sustainability are being confirmed and which are being challenged as you move forward?

Continuity in county project staff is needed when moving from planning phase to implementation phase.  It is important to stay focused on the overall project goal (corridor redevelopment) even when individual tasks or objectives (higher density targets, better transit analysis) did not go as well as hoped.  The county’s project manager is now manager of the Mainstreet organization located on the corridor.

- What evidence do you have that this plan will translate to concrete impact and actual implementation in the months and years to come?  Has the quality of the implementation taken on a different character because of the approach that you have taken in the planning process (e.g., emphasis on engagement and equity, sustainability framework, etc.)?

Bernalillo County has pursued a parallel implementation track to the adoption of the corridor plan which has resulted in the following accomplishments:

- $24 million in federal funding/ local match programmed in FY 2016 to FY 2019 transportation improvement plan (TIP) to reconstruct the roadway with multi-modal facilities and streetscaping per corridor plan.  Design to begin in 2015.

- State designation of corridor as a Main Street community eligible for capital outlay funding and technical assistance for organizing corridor events and marketing local businesses.  A non-profit organization has been formed and a manager has an office within the project area.  The manager is currently writing a number of grants to fund projects such as:

  - Façade improvements and a pop-up community event space

  - Events such as a growers market to activate public spaces along the corridor

- Currently forming a Tax Increment Financing (TIF) district along corridor for a façade improvement program and public-private redevelopment partnerships.

- What compelling stories encapsulate the work of your grant? Which successes, innovations, milestones, and other anecdotes that demonstrate the importance of the work?

Our project team was often complimented on our public outreach process.  We worked with a diverse steering committee comprised of business and neighborhood stakeholders as well as inter-jurisdictional agencies.  We held a number of community and neighborhood meetings.  We surveyed the business community and residents.  We made concerted efforts to reach the Spanish speaking and immigrant population through interpreters and focus groups.  For the first time, silos were broken down as County departments and interdisciplinary staff worked together on a planning process.  We also partnered with regional and non-profit organizations.

- How did the federal partnership support or advance your planning effort? What opportunities were missed? What more could be done? How can federal agencies be helpful in implementation?

This project was jointly funded by HUD and FHWA which made complete sense given the need to link land use and transportation when planning for sustainable redevelopment.  However, there were separate agreements with each agency and different contract requirements which made the partnership much less effective.  HUD was more flexible when making amendments to scope and budget.  It was an extremely difficult and lengthy process to make even small changes with FHWA.  Likewise, reporting was straightforward and semi-annual with HUD but monthly and quarterly with FHWA.  The local FHWA staff was the grant administrator but this didn’t seem to streamline their oversight.  Even FHWA staff in DC has to go through another layer of approvals at the Secretary’s office within the umbrella Department of Transportation.

- What do you think it will take to succeed in effective implementation of your plan? If money, please be specific about the type of money that would be most helpful. If other resources, please describe how they could support your work.

While extensive public efforts are taking place to revitalize the corridor through zoning, redevelopment authority, programs and events, as well as infrastructure and streetscape improvements, ultimately partnerships with the private sector are needed to reverse the economic decline of the area.  A tax increment finance (TIFF) district allowed by the metropolitan redevelopment area (MRA) will allow for public-private partnerships under state enabling law.

- What are the key milestones that should be tracked as your plan moves to implementation?

Livability and planning goals will need to be tracked as roadway reconstruction and redevelopment take place along the corridor:

- Over 30 acres of land developed at more than 12 dwelling units per acre (DU/A).  New zoning will allow 25 DU/A in Village Centers as permissive and building heights of up to 3 stories.  Up to 50 DU/A is allowed as a conditional use and requires neighborhood input on design.

- Floor area ratio (FAR) targets of 0.8 were not met even though parking requirements were relaxed as part of the new zoning.

- Mixed use development will result in over 700 housing units; at least 500 affordable housing units to be located near transit.

- Over 700 FTE jobs will result of new mixed use development; almost 100 new businesses to be created.

- At least 100% increase in pedestrian, bicycle, and transit mode share.

- A 25% reduction in vehicle delay.

- A 10% reduction in vehicle miles travelled (VMT).

- A 35% reduction in crashes.

- A reduction in operations and maintenance costs, however, was not achieved..

- Approval of a Main Street financing district.

- Exceeded expectations for meeting attendance (over 100 residents attended the final community meeting).